Agenda

Rooftop Solar Challenge II:  Go SOLAR – Florida

Organizational Teleconference – 954-357-5481

September 27, 2013, 8:30 – 10:00 a.m.

- Introductions

  - Alachua County

  - Broward County

  - Miami-Dade County

  - Monroe County

  - Orange County

  - St. Lucie County

  - City of Venice

  - Florida Solar Energy Center

  - Florida Atlantic University

- General Overview of the Project

- Project Plan Status

- Tentative Key Dates

  - Project Time Frame:  9-12-13 – 3-31-2015

  - 12-31-13 – All partners under contract and administrative rules in place

  - 3-31-15 – FSEC has created and implemented a process to manage design plans

  - 3-31-15 – Each counties’ solution developed and implemented

  - 3-31-15 – Adopt revised planning and zoning rules

  - 3-31-15 - Go/No Go for 2nd Phase

  - 12-15-15 – All systems live

- Status and Planning Teleconferences

  - Recommend 1 per month

- Go SOLAR Fest II – June 6 and 7, 2014 at the Broward County Convention Center

  - Kay Sommers (ksommers@broward.org, 954-519-1257)

- Some miscellaneous points

  - Governance style

  - Consulting effort

  - Start now tracking time

    - Simple time sheets

  - Web site (www.broward.org/gogreen/gosolar)

  - DOE 101

  - Market Assessments

- Open for questions