**Agenda**

1. **Introductions**
2. **Purpose of Meeting**
3. **Overview of Rooftop Solar Challenge Grant**
4. **Participating Jurisdictions and Agencies**: Alachua County, Broward County, Miami-Dade County, Monroe County, Orange County, St Lucie County, City of Venice, Florida Solar Energy Center (FSEC), Florida Atlantic University (FAU), Cooper City, Hollywood, Lauderdale Lakes, Lauderhill, Lighthouse Point, Margate, Pembroke Pines, Plantation, and Wilton Manors
5. **Population**: Over 4 million
6. **Amount**: $2,275,776 (includes in-kind)
7. **Statement of Project Objectives (SOPO):**

<https://go.broward.org/sites/pollutionprevention/gosolar/Administration/Cooperative%20Agreement%20and%20SOPO/Attachment_1_Statement_of_Project_Objectives.pdf>

1. **Planning and Zoning Team ­- Work Plan Overview:**

**Review** local zoning ordinances to identify potential barriers to solar installations; **revise** Planning and Zoning Best Practices and model zoning ordinance, as appropriate; and, **adopt** model ordinance**/amend** ordinances in accordance with the model ordinance.

**a. Coordinate with Zoning Departments** (2/27/14 – 3/26/14)

**b. Work with FAU to Review Existing Zoning Ordinances in Participating Jurisdictions and Best Practices** (2/27/14 – 7/31/14)

**c. Revise Model Zoning Ordinance** (2/27/14 – 3/26/14)

1. **Revise Best Practices** (2/27/14 – 7/31/14)
2. **Adopt Model Ordinance** (7/31/14)**/Amend Zoning Ordinances** (3/31/15)
3. **Next Steps**
4. **Next Meeting**