**Go Solar II, Permitting and Plans Path Forward**

Coordinator for these efforts will be Michael Huneke, Broward County.

**Phase 1**

**Permitting/Application Team:** This group will design the solar on-line permitting system, including the application form, customer interface, integration with plans, basic permitting steps and interface with GoSolar Florida database to capture completion data.

**Members:** Aneta Duhigg, Orange County; Tim Clark, Alachua County; Vince LaPorta, City of Venice

**Goals:** 30 days: To develop a solar permitting system that furthers a single solar permitting experience across Florida. Included will be a detailed flow diagram, a universal/standard application, and a detailed draft subsection a, of the business requirements document.

**Plans and Plans Approval Team:** This group will design the electrical and structural plan module including format and data entry and exploration of certification strategies and recommendations.

**Members:** Stephen Barkaszi, FSEC; Alan Plante, Orange County; Cindy Nielsen, Orange County; Gregory Ferrone, Alachua County

**Goals:** 30 days: detailed flow diagram and detailed draft subsection b, of business requirements document.

**Concurrently with Phase 1:** 30 days: Determine host system environment and needed approvals (FSEC’s system from start) **Responsibility:** Keith Showalter, FSEC and Andrea Bousquet, Broward County

**Phase 2**

**IT Technical Team:** This group will take the final designs of the Plans group and the Permitting Group and design the Technical IT system needed, including specific interface systems.

**Members:** Stephen Barkaszi, FSEC; Aneta Duhigg, Orange County; Tim Clark, Alachua County; Andrea Bousquet, Broward County, Karen Butterworth, City of Venice

**Goals:** 30 days: detailed IT technical system design and detailed draft subsection c, of business requirements document.

**Phase 3**

**Combined Team:** Teams come together to discuss the integration of the plans and to finalize business requirements document and create action timeline for implementation.

**Goals:** 30 days: final business requirements document and timeline.

**Special advisors to the teams (as needed):**

IT Technical: Andrea Bousquet, Broward County

Contractor Input: ?Brian Moody, All Solar Solutions, Inc.? ?Tim Lane, ECS Solar?

Permitting/Electrical/Structural: ?Lenny Vialpando?, Broward County